# 03 — ONE-MONTH RESEARCH ROADMAP

Khung thực thi 13/08/2026 → 13/09/2026

GreenScan AI Research Source Pack | Version 2026.08.13 | Cập nhật 13/08/2026

# 1. Outcome cuối tháng

Không đặt mục tiêu “thêm nhiều tính năng”. Mục tiêu là chứng minh bằng benchmark rằng GreenScan lấy đúng claim, đúng evidence, đúng số, đúng rule và biết khi nào không đủ căn cứ.

# 2. Kế hoạch 4 tuần

| Tuần | Trọng tâm | Deliverable bắt buộc | Gate |
| --- | --- | --- | --- |
| W1 13–19/08 | Evaluation foundation + task contracts | eval_set_v1; error taxonomy; schema T2–T10; baseline snapshot; tracing fields. | Không tiếp tục tối ưu nếu chưa có metric baseline. |
| W2 20–26/08 | Document/Table + Vietnamese Retrieval | hard_pdf_v1; parser comparison; BM25/dense/hybrid/reranker ablation; distractor tests. | Chọn parser/retrieval baseline theo metric + latency, không theo cảm tính. |
| W3 27/08–02/09 | Evidence Sufficiency + Numeric + Temporal Legal | sufficiency labels/model/rules; numeric engine v1; legal metadata effective dates + as_of_date; rule pack v1. | False confident verdict phải giảm; mỗi finding có trace. |
| W4 03–13/09 | Integration + Release Gate + Research extensions | end-to-end vertical slice; risk–coverage; reviewer UI; regression report; optional context packing/QUBO PoC. | Release candidate chỉ qua khi stage gates đạt threshold đã khóa. |

# 3. Milestone checklist

## W1 — Foundation

• [ ] Khóa claim/evidence schema v1

• [ ] Tạo eval_set_v1 manifest

• [ ] Định nghĩa critical error vs non-critical error

• [ ] Baseline toàn pipeline và stage-level metrics

• [ ] Trace model/index/rule/data versions

## W2 — Retrieval & Parsing

• [ ] 50–100 hard pages/tables

• [ ] Parser comparison + critical numeric cell errors

• [ ] Retrieval benchmark tiếng Việt

• [ ] Top-k/chunk/reranker ablation

• [ ] Distractor injection + error analysis

## W3 — Verification

• [ ] Sufficiency reason taxonomy

• [ ] Numeric unit/baseline/scope engine

• [ ] Cross-table/cross-year test cases

• [ ] Legal clause effective dates + applicability

• [ ] Abstain calibration

## W4 — Integration

• [ ] End-to-end 20–50 case demo set

• [ ] Evidence UI supports reviewer verification

• [ ] Regression gate automated

• [ ] Research report: what improved / what did not

• [ ] P2 experiment only if P0 gates pass

# 4. Daily/weekly operating cadence

| Cadence | Hoạt động | Output |
| --- | --- | --- |
| Daily 10–15m | Review failed cases mới, không chỉ task progress. | Top-3 failures + owner + expected fix. |
| 2×/week | Run regression subset sau thay đổi parser/retrieval/rules. | Comparison vs baseline snapshot. |
| Weekly | Research reading review: paper → hypothesis → experiment. | Chỉ giữ paper tạo action/experiment rõ. |
| End of week | Gate review với metric và failure examples. | Go / Fix / Defer quyết định có căn cứ. |

# 5. Rủi ro tiến độ cần tránh

• Tối ưu model khi dataset/metric chưa ổn định.

• Thêm GraphRAG/agents vì “trông hiện đại” trong khi retrieval/evidence sufficiency còn yếu.

• Dùng LLM-as-judge làm metric duy nhất cho legal/numeric correctness.

• Trộn lỗi parser với lỗi retrieval khiến không xác định được root cause.

• Gán nhãn greenwashing ở cấp doanh nghiệp thay vì claim-level evidence adjudication.

• Để UI quay lại thành leaderboard/ESG score thay vì evidence verification workflow.

## Nguồn nền

[P1] GreenScan_AI_Ho_so_du_thi_vong_1_final_scrubbed.docx (project source, 30/07/2026).

[P2] AI-QUANTUM.docx (project source, 30/07/2026).

[R5] Santacroce, M. et al. (2026). CLARIESG: An End-to-End System for ESG Analysis over Complex Tables in Corporate Reports. EACL 2026, DOI: 10.18653/v1/2026.eacl-demo.7.

[R6] Nguyen, L. S. T. & Quan, T. T. (2026). Which Works Best for Vietnamese? A Practical Study of Information Retrieval Methods across Domains. Findings of EACL 2026, DOI: 10.18653/v1/2026.findings-eacl.110.

[R7] Rosenthal, S. et al. (2026). SemEval-2026 Task 8: MTRAGEval: Evaluating Multi-Turn RAG Conversations. DOI: 10.18653/v1/2026.semeval-1.447.

[R8] Cymbler, R., Guez, D., & Fabre, L. (2026). Temporal Misgrounding in Legal RAG: A Versioned-Corpus Benchmark for French Tax Law. arXiv:2608.09393.

[R9] Xiao, J. et al. (2026). From Diagnosis to Correction: Benchmarking and Improving Real-World Table Parsing. arXiv:2608.09842.